# CSC154 Group Project

# Weekly Progress Status Report

Project Name: __Online Bakery System_

Team Number: __Group 7__

Project Manager: __Kevin Cunha-Candelaria & Jose Melo__

Team Members: __Sabine Klabunde__

Date Range (MM/DD – MM/DD): ___September 27 – October 4th___

- Tasks Scheduled for This Week:

- __Sprint 1 Planning Deliverable__

- __Project Overview Draft__

- __Trello Board__

- Tasks Completed This Week:

- __Planning Deliverable__

- __Project Overview Draft__

- __Trello Board__

- Issues / Blockers:

- __Timing / Organizing Meetings__

- Changes to Project Plan (if any):

- Change(s): __None__

- Reason(s): __None__

- Contributions by Team Members (type the name of project manager and each member, describe the specific tasks completed by the PM and each member.):

- Project manager (name): __Kevin Cunha-Candelaria__

  - Worked on the planning deliverable file, wrote down the group’s collective ideas, created and filled out the Trello board

- Project manager (name): ___Jose Melo___

  - Filled out the week 2 progress status report, helped out with planning for the deliverable, worked on the project overview file

- Member 2(name): __Sabine Klabunde__

  - Worked on the project overview file and helped out with planning for deliverable, created the GitHub repository and shared it with the group.

- Tasks Planned for next week:

- ___Review draft of Project Overview with instructor’s feedback___

- _Project Overview Draft__

- Team Collaboration Notes

Describe meeting frequency, attendance, communication tools used.

- 2-3 times a week, everyone has attended.