# CSC154 Group Project

# Weekly Progress Status Report

Project Name: __Online Bakery System___

Team Number: _Group 7_

Project Manager: __Kevin Cunha-Candelaria & Jose Melo__

Team Members: _Sabine Klabunde_

Date Range (MM/DD – MM/DD): ____September 28 - October 4th ____

- Tasks Scheduled for This Week:

- _Contact team & schedule meetings_

- _Brainstorm project idea_

- Tasks Completed This Week:

- _Organized various meetings across the week to catch up on work_

- _Project Idea Completed_

- Issues / Blockers:

- __Contacting & communicating with everybody__

- _Organizing meetings_

- Changes to Project Plan (if any):

- Change(s): _Originally 7 person group, changed to be 3 person group__

- Reason(s): _Remaining 4 people didn’t respond nor communicate back with the rest of the group_

- Contributions by Team Members (type the name of project manager and each member, describe the specific tasks completed by the PM and each member.):

- Project manager #1 (name): _Kevin Cunha-Candelaria_

  - Organized group & brainstormed project idea

- Project manager #2 (name): _Jose Melo_

  - Organized group & brainstormed project idea

- Member 1(name): __Sabine Klabunde__

  - Brainstormed project idea.

- Tasks Planned for next week:

- _Sprint 2 Week 1_

- Team Collaboration Notes

Describe meeting frequency, attendance, communication tools used.

- Project managers met and communicated with each other every day through Microsoft Teams.

- External group members (Clarence Bunting, Christian James Battle, Yeukai Palesa Chingombe) never responded to any attempts at reaching out to them.