# CSC154 Group Project

# Weekly Progress Status Report

Project Name: __Online Bakery System__

Team Number: __Group 7__

Project Manager: __Kevin Cunha-Candelaria & Jose Melo___

Team Members: __Sabine Klabunde__, Clarence Bunting, Christian Battle, Yeukai Chingombe.

Date Range (MM/DD – MM/DD): ___September 28th – October 4th___

- Tasks Scheduled for This Week:

- ___Review feedback from Sprint 1 Planning Deliverable Draft___

- __Review feedback from Sprint 1 Project Overview Draft___

- __Fix & update Sprint 1 Planning Deliverable Draft – based on professor feedback__

- __Fix & update Sprint 1 Project Overview – based on professor feedback__

- Tasks Completed This Week:

- ____Updated and finalized Project Overview______

- ____Updated and finalized Planning Deliverable______

- __ Updated Trello Board __

- __ Updating documentation both on Microsoft Teams & GitHub __

- Issues / Blockers:

- __GitHub repository is having issues with allowing others to edit the repo ____

- ___Clarence Bunting, Christian Battle & Yeukai Chingombe haven’t been in contact at all ____

- Changes to Project Plan (if any):

- Change(s): ____Uploading & sharing documents between members has been done through Microsoft Teams Group 7 Channel____

- Reason(s): ____GitHub Repository is currently being fixed to allow others to change and commit files to it._____

- Contributions by Team Members (type the name of project manager and each member, describe the specific tasks completed by the PM and each member.):

- Project manager (name): __Jose Melo__

  - Focused on updating the Sprint 1 Project Overview document

  - Focused on Group 7 Weekly Report (Week 3)

- Project manager (name): __Kevin Cunha-Candelaria__

  - Focused on updating the Sprint 1 Planning Deliverable document

  - Focused on Trello Board

- Member 2(name): ___Sabine Klabunde___

  - Focused on managing the GitHub and any external issues the other members had.

- Tasks Planned for next week:

- ____Sprint 2 Week 1:  Sprint 1 Retrospective Deliverable_____

- ____Sprint 2 Week 1: Planning Deliverable___

- ____Sprint 2 Week 1: Draft of Software Requirements Specific V1___

- ____Sprint 2 Week 1: Progress Status Report_____

- Team Collaboration Notes

Describe meeting frequency, attendance, communication tools used.

- Group members Kevin, Jose, and Sabine met various times throughout the week to submit sprint 1 week 3 documents, analyze feedback provided by professor, assign tasks across members to accommodate to each other’s schedules and strengths, and prepared for Sprint 2 Week 1.

- Communication was effective and productive. All aspects of communication occurred through Microsoft Teams Virtual Meetings and Group Channel Texts. Cooperative work was done through Word online, GitHub, and Trello.