# CSC154 Group Project

# Project Overview

Project Name: Online Bakery Ordering System

Team Number: Group 7

Project Manager: Kevin Cunha-Candelaria & Jose Melo

Team Members: Sabine Klabunde, Clarence Bunting, Christian Battle, Yeukai Chingombe

-------------------------------------------------------------------------------------------------------------------

## Project Objective

- The primary goal of the project is to create a virtual Online Bakery System that allows customers to browse bakery products, select items, and submit orders from the comfort of their homes. The program will store bakery product information, including names, descriptions, prices, and availability. The program will also record customer information, purchased items, quantities, and the total amount spent on each order.

- Customers are the primary target users, while bakery employees are stakeholders who will use the system to manage products and review customer orders.

- The expected benefits include a more convenient ordering experience, accurate order-total calculations, organized customer and order records, and a simpler way for bakery staff to track orders.

- The expected outcome is a working program that demonstrates the complete process from browsing products to receiving an order confirmation.

- Project Scope

- Product catalog displaying bakery item names, descriptions, prices, and availability.

- Shopping cart that allows customers to add items, change quantities, and remove items.

- Automatic calculation of item subtotals and the overall order total.

- Checkout form that collects customer name, phone number, pickup information, and optional special instructions.

- Order submission and confirmation with a unique order number.

- Staff functionality for viewing submitted orders and updating order status.

- Basic product management, including adding, editing, and marking bakery items unavailable.

- Storage of product, customer, and order information.

- Input validation to prevent missing required information, invalid quantities, and unavailable product selections.

Features that are outside the initial project scope

  - Storage of payment information or the actual process of paying with a card.

  - Delivery services

  - Loyalty programs or customer accounts / benefits for returning customers

  - Integration with suppliers or external inventory systems.

## Team Collaboration and Documentation Tools

Communication Tools:

- Microsoft Teams & Outlook

  - Coordinate meetings, share updates, and report any problems

Documentation Tools:

- Word Online

  - Collaborate on project documents.

Version Control Tools

- GitHub

  - Track changes, store source code, and allow for cooperative contributions from team members.

Project Management Tools:

- Trello

  - Used to organize, visualize, and track project tasks.

The team will communicate regularly through Microsoft Teams and participate in weekly meetings. Project documents will be constantly shared across members to allow everyone the ability to access and update them. GitHub will serve as the shared repository to store code. Trello cards will contain tasks, descriptions, and which member is assigned to each card.

## Project Management Plan and Methodology

- The team will use Agile Scrum as the required project management methodology and Trello as the project management tool to track tasks and assign them to members.

- The team will focus on project planning, requirement analysis, documentation, and presentation.

  - Jose Melo:

    - Role: Co Project Manager – Documentation, Planning & System Design

- Help finalize project overview, including the methodology, sprint timeline, and planned deliverables

- Lead documentation of requirements related to order submission, unique order numbers, order confirmation, and storage of product, customer, and order information.

- Organize approved document versions in GitHub and confirm that the correct versions are submitted.

  - Kevin Cunha-Candelaria

    - Role: Co Project Manager – Trello, Stakeholder Communication, and Staff Workflow Planning

- Maintain the prioritized Product Backlog and help select tasks for each Sprint.

- Lead documentation of bakery staff requirements, including adding and editing products, marking products unavailable, viewing submitted orders, and updating order status

- Track instructor feedback and implements changes through Trello until revisions are reviewed and completed

  - Sabine Klabunde

    - Role: Team Member – Documentation and Requirements Lead

- Lead documentation of customer requirements for browsing bakery products, adding and removing cart items, changing quantities, reviewing totals, and entering checkout information.

- Develop customer user stories and describe the planned customer workflow from browsing products to receiving order confirmation.

- Prepare customer interface mockups for the product catalog, shopping cart, checkout form, and confirmation screen.

- Clarence Bunting:

  - Role: No response or participation during this project

  - No confirmed assignment. If communication is figured out, the team will agree on a clearly defined task and deadline based on the current project needs.

- Christian Battle:

  - Role: No response or participation during this project

  - No confirmed assignment. If communication is figured out, the team will agree on a clearly defined task and deadline based on the current project needs.

- Yeukai Chingombe:

  - Role: No response or participation during this project.

  - No confirmed assignment. If communication is figured out, the team will agree on a clearly defined task and deadline based on the current project needs.

- Project Timeline (Sprint Plan)

Sprint 1: 9/14/2026 – 10/4/2026

- Project Selection & Dev. Plan

  - Conduct the team kickoff meeting, establish team roles, expectations and a meeting schedule that best fits the group.

  - Develop communication, documentation, version control, and project methodology plans.

  - Set up Trello & create the initial prioritized Product Backlog

  - Define the project’s objectives, scope, tools, and planned deliverables

  - Prepare and submit the draft project overview

  - Revise the Project Overview based on feedback

  - Submit the final project overview

  - Conduct the Sprint 1 retrospective and complete the required Sprint documentation and weekly progress reports.

Sprint 2: 10/5/2026 – 10/18/2026

- Requirements Specification

  - Conduct Sprint 2 planning and assign requirements-analysis tasks.

  - Analyze customer and bakery staff user stories.

  - Gather and document functional requirements for browsing products, managing a cart, submitting orders, calculating totals, and managing products and orders.

  - Define nonfunctional requirements and identify requirements for the user interface, business logic, and database components.

  - Prepare and submit the draft Software Requirements Specification (SRS), Version 1.

  - Conduct the Sprint 2 review and revise the requirements based on feedback.

  - Submit the final SRS, Version 1.

  - Conduct the Sprint 2 retrospective and complete the required Sprint documentation and weekly progress reports.

Sprint 3: 10/19/2026 – 11/1/2026

- High-Level Design

  - Conduct Sprint 3 planning and assign system-design tasks.

  - Design the overall system architecture and identify the major components: customer interface, staff interface, product catalog, shopping cart, checkout, order management, and database.

  - Create interface mockups and describe how customers and bakery staff will interact with the system.

  - Develop a high-level database design for products, customers, orders, and order items.

  - Describe how the user interface, business logic, and database will work together.

  - Prepare and submit the draft SRS, Version 2, incorporating refined requirements and high-level design information.

  - Conduct the Sprint 3 review and revise the document based on feedback.

  - Submit the final SRS, Version 2.

  - Conduct the Sprint 3 retrospective and complete the required Sprint documentation and weekly progress reports.

Sprint 4: 11/2/2026 – 11/29/2026

- Presentation & Evaluation

  - Conduct Sprint 4 planning and assign presentation responsibilities.

  - Prepare and submit the draft project high-level design PowerPoint presentation.

  - Include the project’s purpose, scope, requirements, architecture, interface mockups, database design, and planned customer and staff workflows.

  - Conduct the Sprint 4 review and revise the presentation based on feedback.

  - Submit the final project high-level design PowerPoint presentation.

  - Practice and deliver the group presentation, with each team member contributing.

  - Organize the final requirements and design documents to support future implementation in CSC289.

  - Conduct the Sprint 4 retrospective.

  - Submit project self- and peer-evaluations and complete the required Sprint documentation and weekly progress reports.

- Project Deliverables

- Project Overview document describing objectives, scope, tools, methodology and deliverables

- Weekly Progress Status Reports

- All submissions requiring templates are submitted properly

- Trello screenshots showing backlog priorities and sprint progress

- Software Requirements Specifications, version 1

- Revised software requirements specification, version 2

- Final Presentation

- Self and peer evaluations